Highways Report – for November 12, 2020 Parish Council Meeting

Road Name Signs

Signs installed.

Street Lighting in Cliffsend Road

Awaiting road surface work to be done by Millwood and subsequent notification of Stage 3 Safety Audit from KCC – no progress since last meeting.

Road Maintenance

Overgrown verge at bus stop on Sandwich still outstanding. Awaiting completion of Southern Water works.

Foads Hill Railway Crossing

Awaiting response from TDC Planning.

Highways Improvement Plan (HIP)

Awaiting response from KCC on drainage and lighting requirements for raised table at Cliffsend Road/Foads Lane/Foads Hill junction. Also awaiting response on design + cost estimate.

Need to agree exact requirements on double yellow lines so that KCC can publish Traffic Regulation Notice.

Funding

WW Martin will not be allowed to do work on behalf of KCC. KCC works are done by a main contractor. Need to re-visit possibility of donation towards the Highways Improvement Plan.

Still no agreed donation from Southern Water (will be at least £5,000).

Southern Water

Problems identified with new pipeline near junction of Foads Lane and Sandwich Road. No revised data given for opening this section of the road.

Sandwich Road due to open end-December.

Works through to Richborough due to be completed end-March, 2021 (tankers gone from Sportsman).

Traffic Lights on Sandwich Road

Currently running on ‘default’ mode which means vehicles entering the village will be held for 60 seconds (same problem we had on Canterbury Road West). Damage to cabling caused by Southern Water excavations. This needs to be fixed before programme module can be reset. No date given by KCC for problem to be fixed. Have asked if we could have temporary lights.